Techno Standup-20251217_103014-Meeting Recording

0:02
Oh not, I don't know.

0:03
Ah, it started.

0:04
Yep, perfect.

0:10
It's taking sweet dime.

0:11
Here we go.

0:12
Yep.

0:19
So all right, actually there's probably two things I can open to go right from the very top.

0:30
Go back here and also go, what have we got here?

0:36
Let's just do this one in the background.

0:42
So I think you may or may not remember we originally, so from a very high level, we originally sort of planned at the start of the programme, we planned to have 2 environments and we would build separate functions in separate environments and we'd have a common data model and data would be shared between them.

1:07
And we kind of moved away from that, right, 'cause that became just way too hard.

1:10
And so, yeah, so we're at at a high level, we've kind of got 2 environments still, which originally was sort of ARMS 01 and ARMS 02.

1:21
But ARMS O2 is being rebadged a little bit to be called our Acers environment.

1:29
And all that stands for is Asqua's corporate and enabling systems.

1:35
And so where we've got ARMS 01, ARMS being Asqua's regulatory management systems, we've also got we rebadged Arms O2 to be Acers.

1:47
So it's all corporate and enabling systems.

1:50
We went and got another vendor called The Factor, which you may have heard of, and they had this little ticketing system that they'd built power platform kind of solution there and we're using that.

2:08
You might have heard of Tracker.

2:10
You probably logged a couple of Tracker tickets potentially already.

2:13
So it's just a ticketing system and it's just being used by tech OPS right now.

2:20
But that the intention of tracker as a concept was if our, if our data and reporting team wants to have a ticketing system to manage their work, we'd repurpose this tracker system and sort of hive them off.

2:33
And so basically it's just a support form that you can fill out your request and it goes in and yeah, tech OPS can manage and sort and Philtre and do all their work in there.

2:42
We've also got the factor doing a form solution, which is really just it's a bit of a self service build your own form, but it's with people and capability are using that to build some of their onboarding forms and you know request new devices, all these sort of people and capability forms they're building in there.

3:06
So we don't have a lot to do with ACES, right?

3:10
It's off to the side.

3:11
We'll do a bit of that.

3:11
It's sort of infrastructure support stuff.

3:14
But the factors in there and the factor is kind of working very sort of business front end corporate and enabling working with that team to manage that solution there for us.

3:25
OK.

3:25
But just if you hear people talking about aces, that's kind of just all of our internal corporate and enabling solutions that we're going to build in there.

3:36
It's not external facing, There's no external sort of portal or anything for that.

3:40
It's it's purely just for sort of forms management and ticket management.

3:46
OK, so, and I just cracked that open, right.

3:50
So you'll see they're, they're kind of in customer service hub and there's a whole bunch of tickets coming in already from tracker.

3:58
But it's the, it's the Asqua Aces environment versus the, you know, the arms Asqua Arms environment there.

4:07
OK, most of our work is gonna be over in this sort of side.

4:13
So what is in arms so far?

4:16
Again, you'll have a little bit of this knowledge from before, right.

4:18
But when we first sort of started and did, did you ever meet Judy who was an aspirin?

4:25
Yeah, yeah, yeah.

4:25
I was working with her for the data migration.

4:28
Yeah, yeah, right.

4:29
So, so, so when we sort of first kicked off, they were working, Judy was working more on that TPA Training Product Accreditation 1 and we had DSD in and they were working on Sims, which was sort of customer inquiry management.

4:46
And so those were the 2 apps that we sort of started with, OK.

4:51
And so Training Product accreditation still called TPA, but really it's we were going to take on a whole lot more functions in this space, which is why it was training product accreditation.

5:05
We've gone back to just doing our core function, which is receiving applications to accredit a new course.

5:14
And so that really hasn't been changed since Judy left.

5:19
We haven't done much to that solution other than some minor tweaks around the edges.

5:23
And that team is still sort of managing nicely in this solution.

5:29
It's case management, but it hasn't been uplifted to sort of be the universal case model.

5:36
And so at some point in the future, I think they'll come back and say two things that we should uplift them to be more in line with the universal case model.

5:46
But we also didn't build all of their application forms into a portal.

5:51
So people can't apply to become a course owner from a portal.

5:55
They still, you know, create a, I think that might even be like a Gov CMS form that ends up sort of forwarding across an email and that's got a whole lot of documents attached to it.

6:07
And so TBA is parked at the moment, but maybe in the future they'll want to digitise their forms and, you know, have that as a portal function.

6:16
There has been talk though that Asqua may not continue to have that training product accreditation kind of function anymore.

6:25
And so it'll go one of two ways.

6:27
They'll want us to extend their functionality in the future or ask or will just stop doing this function altogether.

6:34
So we, we kind of don't have to worry about TPA at the moment, OK, Customer enquiry management, originally that was the same solution.

6:46
It's got the Genesis components connected to it.

6:49
So that's our our IVR sort of call centre solution that originally when DSD built it was connected to the case record directly.

7:02
So as you know, almost every phone call came in, became a case, any emails that they were receiving became a case.

7:11
But when we implemented the universal case model, we said you guys don't really fit that right because you're just someone called up and you just sent them APDF.

7:19
That's not a case, right?

7:21
And so we did a bunch of work to replicate their case functionality into an enquiry record.

7:31
And so Genesis is kind of connected to that.

7:33
It now creates a phone activity and the phone activity converts to an enquiry record.

7:39
And so the solution is good because it's sort of hived off to the side now.

7:43
It's not using case, but we're still got some residual functions using that Sams case module.

7:50
And so we're trying to push people out of that so that the only thing we end up in the case table is really those regulatory UCM type cases in there.

8:01
But largely Sims is now off to the side as well, right?

8:04
They're not 100% happy with that solution.

8:08
But for, for mine, it's actually working OK for them for now.

8:13
We might get some more enhancements in that space, but they're largely out of case management now.

8:20
They're really just using their own Genesis connected to to phone activities and then creating inquiry records off to the side there.

8:32
Since then, I think intelligence was the next app that came along.

8:38
Again, that was the first big app for Raj Radha.

8:42
They obviously did all the transition of of the sends one out of cases as well.

8:46
Did all the foundational case build, but then they sort of went into the intelligence as a function and that started with replacement of Asqua Connect, which was our legacy kind of complaints portal.

9:02
So Asqua Connect's been decommissioned.

9:04
We're now on the on the arms portal and, and, and people generally are referring to that as the the Asqua portal, the next generation portal.

9:17
It's just Asqua portal.asqua.gov dot AU right?

9:21
So very generic.

9:22
It's not like where we had the Asquinet branding and all of those things.

9:25
We're totally got away from Asquinet.

9:27
It's just the Asqua portal now.

9:30
We first went live with an unauthenticated solution on that portal, which was for our tip off form, which was a replacement of the complaints form.

9:42
The tip off form's not that complicated.

9:44
Our old complaint form had like 80 questions on it.

9:47
This new one's got like 10 questions on it.

9:49
So they're really simplified down.

9:51
It's kinda tell us a little bit about who you are if you want to, and then tell us about the organisation, the people involved and what happened.

10:00
And so it's a very sort of generic tip off form that was the first iteration.

10:06
And what was happening when those would come in and it would create cases in Aspinet and they'd manage all of the work there.

10:13
And then we went through and build out their full case management function.

10:17
So they now have an entire end to end tip off comes in, creates a tip off submission record.

10:24
They do some triage sort of work in that that submission record.

10:29
And this is a real model for us moving forward, right?

10:33
Everything coming from the portal, every single change, even if it's not an official form, even if you're just going in and editing some details, it kind of is going to create a submission record.

10:45
And each of the submission records is, is its own individual thing, right?

10:50
So, so we haven't tried to bundle a bunch of different types of submissions into one submission record.

10:57
The the model is kind of each new and then that's in line with power pages and the way it works with D365, right.

11:04
It's like when you when you create a form, it creates kind of its own record in its own container.

11:09
And so that's our submission records.

11:11
And so we have a tip off submission.

11:16
We now have AQI submission and I'll get to qualification integrity in a second.

11:22
And and what the team's working on in RMA now are a bunch of different submission records.

11:28
If you're adding a new person, it'll be a submission record.

11:31
If you're adding a new training product, it'll be a new submission record.

11:35
And then the same thing sort of happens, right?

11:38
They do a little bit of assessment slash triage on the actual submission records and then they'll create where they need to, they'll create cases to do more processing.

11:48
But some things, there'll be two things in the RMA submission records, a bunch of them will kind of auto process because it's just updating really minor details.

12:00
You know, you changed a contact person for one of your delivery locations.

12:05
We don't need to approve that, right?

12:07
It's just an update of information.

12:09
We still have a submission record for it.

12:11
So we know who did it, when they did it, how it was actioned.

12:15
But the system kind of will process that automatically.

12:18
There's some other submission records that they'll take a look at and potentially do something maybe before they say we're OK with that action it.

12:29
And so the the entire workflow is still kind of in that submission record, but it's very, very basic.

12:35
It's just to have a look at it.

12:37
Does it all look OK?

12:38
Just say proceed and it will go and apply changes.

12:42
The third submissions are ones like the adding products to scope.

12:47
We'll do a case and we'll do an assessment against, you know, other training products that you've got, whether there's any complaints about you, all those sorts of things, and then decide whether we're going to approve or reject that application.

13:01
So it's almost like 3 three ways submission records get closed, right?

13:05
The first one's automatically.

13:06
The second one is we have a look at it and close it in the submission record.

13:10
The third one is it kind of goes through a case and then the end result is that the submission will get updated.

13:16
Yep, that makes sense.

13:18
Yes, yes.

13:19
All right, cool.

13:23
I was gonna go somewhere that was higher.

13:25
Ah, cool.

13:26
And so when when we talk about Palmy, which is the word Pradeep and I and you will be doing a a bit of this.

13:34
This is the integration piece.

13:36
All works off Palmy.

13:38
Palmy is the provider and registration management and integration module, right.

13:45
And so let me flick something up here which I can share all this stuff with you.

13:53
I think I've got, let's just look at this one.

13:58
It might be in here.

14:00
No, it's not.

14:01
Let me just open.

14:03
I'll show you this one as well.

14:04
But there's another one here, push and pull model.

14:12
So this one, what this one's talking about, right?

14:15
So let me, let me just quickly talk through this one.

14:17
So what I was saying to people, this is about the source of truth.

14:22
And so on the left hand side, we've got Aspinet, on the right hand side we've got arms.

14:27
And So what I was talking to Executive and Chain and others about was at the moment, like when we go live with an RMA function, if we're going to be running both systems and Ascuanet is still the source of truth and it's still publishing to TGA.

14:44
Then when we, when we build a new function, we kind of have to spend money over here to build the new function and we sort of have to spend money here to deprecate the new function that we've delivered from Asquinet.

14:57
But we also now that this new function lives over here, we have to push all the data back to Asquinet so that it can get published to TGA.

15:05
And, and as we're building new staff, what we're really doing is moving closer towards Arms being the source of truth, right?

15:14
And so you'll see we've now got ad scope and Reg updates and contact updates, which means we're still pushing all this information back to Asquinet so that it can get published to TGA.

15:25
But what would make more sense is at some point Arms becomes the source of truth, right?

15:31
And then registration management has moved all the way across to.

15:35
And so registration management is palmy, right, because it's the curated data set that publishes to TGA.

15:42
And so I said the really critical thing is we need to do this as soon as possible.

15:48
Otherwise you're spending all this money building stuff to push data back to Aspenet and it's all throw away effort, right?

15:55
Yeah.

15:55
And so, so they kind of repositioned here to go.

16:00
Let's stop rapidly deploying to production little incremental solutions.

16:06
Now we need to have a longer delivery window so that we can do all of this shifting work, right.

16:14
And this is, this is the Palmi work and this is the TGA integration work.

16:19
This is moving all of registration management across to arms and it's also moving the way we publish to TGA to, to come out of the arms registration management.

16:31
And the biggest thing there is, there will still be some processes in Asquinet.

16:36
And so where we do need that data to be published, we'll just push that data across to arms.

16:42
And so it sort of flips that arrow there, right?

16:44
Pretty obvious sort of stuff where it's just like we used to be pushing everything this way.

16:49
We have to start just everything lives now in arms and it's only the legacy stuff that's still left in Aspinet that we push across.

16:58
OK, got it.

17:00
They so they got all of this and they're like, all right, let's slow down, let's do the RMA project, let's do a longer delivery window.

17:07
So, so we're talking they're thinking mid year, I'm thinking end of year.

17:13
So, so December next year in 12 months time is probably by the time we've moved all of that registration management stuff to arms, built all of the new portal functions, got all of our authentication and authorization models, rebuilt our integration services to be able to publish to T I think it's probably closer to 12 months before we're ready to go live.

17:35
But what they wanna do is keep pushing into pre prod the whole way through as we're building new functions and getting the business to test and demonstrating our progress from pre prod.

17:46
And that's kind of our definition of done right is pre prod.

17:49
And then at the end we'll do a bigger bang release to production, which is, you know, migrating all of our users into the new portal.

17:57
Most of the functions are available on the new Asqua portal, but there might still be a couple of residual functions and the way I'm trying to split that is the really low volume, low low usage functions.

18:11
Leave them on Askwinet if we don't have time, but 80% of the functionality will be in our new portal when we migrate.

18:19
Got it.

18:20
Yeah.

18:20
So, so probably sometime between June and December, yet to be agreed, we'll do a bigger bang deployment.

18:28
And that is basically this thing happening right where we sort of switch over to arms being the source of truth there.

18:36
OK.

18:36
And so actually, let me just look here.

18:41
Pandas press 2.

18:43
Let's just go DI think it was the D com strategy.

18:50
So it it this was a second presentation I did because the message wasn't getting in.

18:55
And so the first presentation was sort of talking about the fact that there's a bunch of words in here about maximising benefits and blah, blah, blah.

19:05
But really it showed a similar thing, but a slightly different detail.

19:11
And the reason that this is important is if you look at can you, can you see that enough?

19:17
Yeah, yeah, yeah, yeah, yeah, I can.

19:20
So, So you'll see what I sort of said is it's almost like there's a line across the below that first set of of orange boxes there or pink boxes.

19:31
And above that line is Parmy.

19:33
It is that curated data set.

19:36
It is the data set that publishes to TGA.

19:39
So it's all about organisations, their registrations, the training products, their, their delivery locations, who their their, you know, governing people and primary contacts are.

19:51
And so that's the data that we published to TGA.

19:55
Everything below that is kind of the work that Aspen does, right?

20:00
So we receive applications and we receive changes to people's registrations and we used to get complaints.

20:07
We now get tip offs.

20:09
We request information, we refer stuff to other teams, they do audits, we make decisions.

20:16
We can reconsider our decisions, right?

20:18
All of that stuff for me is the work that Asqua does.

20:23
And if you look at Arms.

20:25
That's the work that the RMA, the Honey bees team are doing, right?

20:29
They, they, they started with tip offs and complaints.

20:31
They've done some service delivery stuff.

20:33
They're they're in the registration applications and change notifications.

20:38
But everything that's down below this line here, every, everything that's here, when that gets processed and completed, it ends up in a change to this stuff that's sort of above the line.

20:51
Yeah, yeah, yeah.

20:54
And so, so this is how I was describing to people that that stuff that's above the line is the Palmy data set.

21:01
It's a curated data set.

21:03
And that's the stuff that Pradeep myself and you are going to sort of build out how we're going to deal with addresses, how what is ABN going to be a mandatory field in organisation so that we get much better cleaner data.

21:17
How do we want to deal with registration statuses?

21:20
All of the building of the new provider curated data set is our responsibility.

21:26
Everything that's below the line is kind of honey bees.

21:29
PS responsibility, all of the work that Asqua does.

21:33
And so we're kind of at this critical point now because you can hear Raj and Radha talking about building the delivery location module for the portal.

21:43
Well, we haven't really defined the underlying address model yet.

21:48
And, and there's a lot of complexity because these addresses or locations get mapped to scope items.

21:55
And, and if you're a large provider, you might have 100 delivery locations and 500 scope items.

22:02
And so the mapping of all of that information as well as how many students can you have at this location?

22:09
You know, what's the address of this location?

22:12
Do you own it?

22:13
Do you at least there's, there's all of this information about the locations and so we need to do some work down in this Palmy area to define the home for the data while they're also doing work at the same time on building.

22:28
How do I add a delivery location?

22:31
And so it's really important now that we start sort of working hand in glove because everything they're starting to build, it's got to update this, this Palmy data set, right?

22:41
So, so we got to get very close on what our models for some of this are.

22:47
The way we build Palmy directly relates to how you will build this TGA integration, right?

22:55
TGA is not really changing, but our data model that sits underneath it is going to change when we define the new Palmy world.

23:03
But it has to be constrained by how we have to publish that data to TGA.

23:08
So we can't just make some wild change right now to the way Palmy is going to work because it's got to still publish to TGA.

23:17
So we'll we'll still have orgs, we'll still have registrations, we'll still have scope items, we'll still have locations, we'll still have contacts.

23:24
But we want to get rid of that legacy tech debt that we've got on the Asquinet side for that stuff.

23:29
And so, yeah, it's, it's kind of strategic changes that we're going to be making, but we can't go too far.

23:36
I don't think TGA yet has budget to build new web services or make significant changes to their front end.

23:44
And so we can't come along and go, oh, we're radically changing the way we're doing delivery locations because they won't have the budget to accommodate us pushing different or new information.

23:54
So, but we do have a longer term strategy.

23:58
They are going to go to REST APIs.

24:00
They're they will get a budget.

24:02
There will be an opportunity for us to, we will have built our new model and kind of mapped it back to their existing model.

24:09
But there'll be an opportunity in the future for us to go now we want TGA updated to display this information differently.

24:17
We, your TGA is going to build new web services and, and all those different things, right?

24:22
So, so that's that's a very much a future piece of were were sort of hamstrung a little bit to build to their their existing legacy SOAP APIs, I guess.

24:33
Yeah, not a problem.

24:35
So this kind of went through a similar thing, right?

24:40
It's probably the next one, right?

24:42
So, so at some point this was sort of saying, so we got our next Gen portal and there were tip offs in there and we got rid of complaints.

24:50
I think that was this one.

24:51
When we went live with our new portal, we got rid of Asqua Connect.

24:55
We're no longer storing complaints in Asquinet.

24:58
We've now kind of got 2 systems in play.

25:02
Actually that was this one here.

25:03
So we've got 2 systems in in play, right?

25:06
Asquinet portal still doing most of registration management ask, we're still publishing to TGA.

25:13
All we've really done is remove the complaints module out of here, right.

25:19
What happened on this other side, on the arm side is we put our new portal in, we've got the foundations of our modern data warehouse and sort of data and reporting environment.

25:30
We now have tip offs and concerns over on this right hand side and it's using kind of cases in there as well.

25:37
So those are the two things that were deprecated there.

25:40
What we did, which again you would have been around at that time, we did data flows to push organisations contacts and some other data from Asquinet across into arms just to support sort of those base functions that we had there.

25:55
So where we probably will be heading soon.

26:00
And so this is this transition point that I sort of talked about, right.

26:04
We've got the modern data warehouse.

26:06
This was a point in time.

26:08
So you, we will update this once you and Pradeep have defined what integration management looks like for us.

26:13
Yeah, yeah.

26:14
But my view kind of was we're no longer publishing to TGA from Asquinet.

26:20
Any Asquinet data is kind of ending up in the data warehouse.

26:23
Anything that's happening in Arms is ending up in the data warehouse.

26:28
And in my head originally, I was thinking we would publish to TGA from the data warehouse instead of it being directly hooked off ARMS.

26:39
It was kind of like bring any residual Asquinet data, bring the ARMS data in curated in the modern data warehouse and then publish it to TGA.

26:50
Yeah, that is that is what I said to yesterday to Pradeep also.

26:55
So connecting to data was database because the reconciliation will be a problem.

27:01
Yeah.

27:01
We should have a a middleware somewhere so that I can reconcile if any issues comes, I can say go here or come here.

27:10
Yeah.

27:10
So I need to have a nice dashboard.

27:12
This this what we did before for Westpac also.

27:15
So yeah, this is how we need to have a middleware.

27:19
So in the middleware there would be a separate data system for the reporting and separate data for, you know, push and pull model.

27:27
Yep, Yep.

27:28
And so the modern data warehouse, it exists.

27:30
We're we've got a new vendor in called Playtime Solutions.

27:34
They're gonna build out the medallion architecture, right.

27:38
And so OK.

27:40
And so that's all in flight right now.

27:42
So all the infrastructure's built, all the products are there and connected together.

27:46
I don't think we're gonna use data bricks any more.

27:49
I don't like, I, I threw in service bus and, and API management services, but, but this whole diagram about how we do this is going to change.

27:58
That's you and Pradeep to figure out what the best model for that is.

28:02
But, but ultimately my thought was I don't want our publishing, our API's publishing, consuming or publishing to run directly out of arms, right.

28:14
And so, and it sounds like we're on the same page.

28:17
I don't want to connect to the source of truth, you know, because that is wrong.

28:22
Yeah, the middleware would be the nice to have.

28:24
Yeah, exactly.

28:25
It's a good solution.

28:26
Otherwise it would be a problem.

28:27
Yeah, yeah.

28:28
And I think we've got just about everything's kind of in place and provisioned, right.

28:32
So it's not like we're right back at the starting point.

28:34
It's just we haven't really defined well how do we want to use some of the services that we've already got.

28:40
And there's probably some additional ones that we want to provision for, for, you know, the API sort of stuff or data sharing kind of things as well.

28:47
But, but in my head, that's the approach I was hoping for was that we disconnect publishing to TGA and there's another one called Prisms, right?

28:56
But disconnect that from being directly in arms, do that, do that from another layer somewhere.

29:03
So sounds like we're on the same page, right?

29:05
The complexity we've got reporting over here, we've got a portal over here that's still sort of pushing stuff into Aspinet.

29:12
We've got our new portal.

29:13
So, so we're kind of, it's, it's quite challenging while we've got 2 systems, but, but the intention very quickly is to kind of end up here, right, where there is no Aspinet anymore.

29:25
That stuff all sort of exists.

29:27
The full portal exists there.

29:29
EDRMS is no longer objective.

29:32
It will be SharePoint with Castle Point for records management sitting across the top of it.

29:37
Business Central has already been uplifted as our financial management system.

29:44
And so it's sitting there ready to go for us to build our new financial functions.

29:49
And we have a vendor for that called Tech Infosys.

29:52
OK, I will introduce you to Taran.

29:55
He's a great bloke.

29:56
He built our original finance function for Aspinet as a as a contractor to ASPA and then started his own business.

30:04
And he's had the support contract the whole time, introduced me while starting this one.

30:08
I think he's from Infosys or something right before Tech Infosys.

30:12
He's the own company, but it's Tech Infosys.

30:14
Yeah, so, so I'm just working through a statement of work for him to come on and start building all of our finance sort of functions.

30:22
So, so at the moment, Asquinet's portal calls Asquinet to generate an invoice and once it's done that it puts it into an XML file that gets sent to Business Central.

30:33
And then payments come into Business Central and it tries to update Asquinet and, and the the whole thing never balances.

30:40
And so the mandate here is the Business Central manages all of our finance function, right.

30:45
If we need an invoice on the portal and I, we haven't defined how this would work, but there's a call that just says here's what I need an invoice for, just give me the invoice.

30:56
And so that's something Taran will sort of work with us on the architecture piece of how do we want all of this to hang together?

31:03
But he'll be part of our team and part of Honeybee's team to build out any of those finance sort of related functions.

31:11
OK, so, so Business Central's kinda critical for us in this new world.

31:17
SharePoint needy RMS done by Castle Point Business Central managing our finance function and, and and the finance team uses that for end of month, end of quarter, end of year processes.

31:30
They report data out of Business Central up to the government's finance system.

31:37
They receive RBA payment files that they import in to match up all of our payments that were received.

31:44
And so it's kind of a a really central function.

31:48
The advantage we've got is finance is like it works perfectly for us.

31:52
So all we did was move it from an on Prem solution, upgrade it to the latest online cloud solution and it's now inside our environment as a cloud solution.

32:02
But it's really just servicing Asquinet right now.

32:05
The next step is to make IT service the arms environment as well.

32:09
OK, got it.

32:12
And yeah, modern data warehouse, right.

32:14
So, so those are just a couple of high level diagrams about this transition piece if I go back to.

32:24
And so intelligence was kind of the first real case processing piece to that, the proper UCM case processing.

32:35
Yeah, qualification integrity sort of came out from off to the side.

32:42
And so the, the back story to it is what we found was there was a lot of training, not a lot, but a bunch of training providers who realised we have a function that's called recognition of prior learning.

32:57
And so if I turn up to a training provider and say, here's all of this documentation and assignments and all of this stuff that I've done, all this work in another training provider on another training product, but it's applicable here, they can say, well, we'll recognise that you've already done all of the work here for us to give you that qualification.

33:19
OK.

33:20
And So what people were doing was they were just going give us $2000, send us a photo of you working with children and we'll just give you a qualification, right?

33:30
And so, so the qualification integrity process is about saying not only is that provider not no longer meeting the requirements of being a provider, they issued a whole lot of kind of fraudulent certificates.

33:45
And so qualification integrity is going out to those students and going, well, you're cancelling your qualification, right?

33:53
Really impactful because these people are using it for their job, right?

33:58
So, so people are losing their jobs because their qualifications are getting cancelled, which means they can no longer work in those industries.

34:05
So very public facing the big potential.

34:12
The some of these are 6000 students, right?

34:15
It's more than our provider community, the number of people we would be interacting with.

34:22
And so qualification integrity was the first one where it's like we get this massive volume of data that we have to bring in to enable people to go to the portal to register to, to respond to us, to tell us why we shouldn't cancel their qualification.

34:41
And you would have seen the start of that, right, the Danuca bit where he was refining that import solution.

34:46
That was the solution that was built using ADF and largely sort of evolved.

34:58
So when we first started building qualification integrity, we thought, oh, we could probably just build a couple of compound keys and use the out of the box import functionality that had too much complexity in it.

35:10
So we got away from that and we ended up we in hindsight, maybe we could have done this using data flows, right?

35:17
But we used ADF to do it, but the performance on the ADF side was really terrible.

35:23
And so, yeah, and, and even like even the way it was implemented, you know, they were doing multiple queries for things that they didn't need to query.

35:31
It was slowing it down.

35:32
All of those issues that we had, it worked largely reliably that import solution for the 6000 impacted individuals that we had.

35:42
But if they go to 100,000 impacted individuals, The thing is going to run for a week and it's, it's just not a viable solution.

35:50
So it starts with us getting a list of all of the students that they want to cancel their qualifications for and we massage that data through the import solution to bring that in and effectively create the impacted individual as a as a contact.

36:10
There's an ARN type of record that holds the, you know, this is the unique kind of challenge values that we're gonna challenge you with when you sign up.

36:21
And also all of the qualifications and how long they've got to respond for those.

36:26
Some of them are high priority, some of them are a lower priority.

36:29
So the way the process works is they use Vision 6 to send out an email to all 6000 of those people and they use that IRN that we've generated on that Vision 6 email to say, hey, you're gonna have to register on our portal or sign into our portal.

36:48
If you're registering, you'll need to use this IRN and put your date of birth in.

36:56
And once you're registered, your records will appear in front of you for to be able to, you know, submit a form.

37:01
Why we shouldn't cancel your qualification.

37:04
If you've already been cancelled or you already have a portal account, there's also a manual way that you can just click on the add IRN button to add another provider to your list of ones that you're we're cancelling for you.

37:18
They basically go through that submission of, you know, I've been working in childcare for 10 years and look, here's videos of me being really good with children.

37:27
Largely Ask her is still cancelling the qualifications, right.

37:31
There's not a lot that they've said, OK, we won't cancel your qualification.

37:35
But they go through a case process to do due diligence and make sure they assess their evidence.

37:40
And then the outcome of that is to cancel or not to cancel.

37:43
Yeah, Yeah, that's good.

37:48
I didn't look that import solution.

37:50
I need to look that one.

37:52
Yeah.

37:52
And and so right now I'll, I'll, I'll actually go and have a chat to the the business owner of that.

37:59
I don't think we're like it's not super critical that we replace that import solution with Danukas, but it is a new year thing that we should start having a plan for when we think we could do that, right.

38:12
So I will review and I can come with welcome.

38:16
I'll review and let you know where the blocks are, how now we can rectify that.

38:21
Yeah, yeah, yeah.

38:22
So, so for me that if that was a February, March one that we, you know, you've reviewed it, you you've identified a few ways that we could productionize it and we're ready to go into production.

38:33
I'm fine with that, right.

38:34
It's not something that, yeah, it's not a January 15 that we have to uplift the solution.

38:39
But like because Danuka did so much work on it, I don't want it to just sort of sit in the background.

38:44
I think it makes real sense for us to have, you know, I think the error handling is probably a lot better in the new solution.

38:52
We saw a couple of examples where 4 date of births failed to come across when we imported the records and there was no error reporting on the fact that that happened, right.

39:00
So it's a bit of an uplift of that sort of error handling and reporting in, in that new process as well, but but kind of a lower priority.

39:10
I just don't want to lose focus on it.

39:12
So there was the import solution, probably a good segue into the file copy.

39:19
So, so when people upload things, it ends up in BLOB storage.

39:22
And then we've got this logic app that goes and picks it up and, you know, it's got a little bit of duplicate detection and some metadata mapping in there.

39:30
And it sticks the files into SharePoint.

39:34
And for the most part, that's been working reliably.

39:38
But Danuka again went and had a look at it and said, I think there's a better way of doing a better performance, better error handling.

39:44
And it was kind of a combo logic app function app kind of solution that he built again, that looked really good, right?

39:55
And so it's exactly the same both that file copy and the import solution of things that I do want to productionize.

40:03
But we're managing OK in the short term.

40:06
So they're not our highest priority.

40:07
But yet it's kind of a secondary one for you is to is to, yeah, progress those ones along towards production.

40:15
No problem at all.

40:16
Yeah.

40:18
So I think if we went into dev, we'd also see a registration management app and that is where all of the new stuff is going to come along, right?

40:30
And, and I've got a view because everybody's sort of working in their own apps and, and there's some inconsistencies between language.

40:39
If I go into the Qi app, they call accounts RTO's, right?

40:44
And that makes sense in there because that's how that team sort of refers to them.

40:49
If I go to the intelligence app, the account record is probably called provider or it's just been left as account, right?

40:55
So we kind of got all of these.

40:58
We've got 4 solutions that were largely built by 4 different teams and there's some inconsistency across those, right?

41:06
And so part of what you may and Pradeep, what I wanna try and do is go, we're gonna put in registration management, then we're gonna put in performance assessment and compliance management.

41:16
Now is the time for us to sort of standardise some of the language things, but also what is the overarching app someone might go to to see everything, right.

41:28
So, so I, I, I don't think we've really landed the future of, of sort of app management and how we're going to make it all come together once all of the teams are in, in the arms environment.

41:40
So, yeah.

41:44
And so that's kind of where we're at.

41:50
No problem.

41:51
This is too much of information.

41:53
I will go through this and I'll I'll do a nice understanding and I'll do on a road map and I'll keep it with my list so I can hit one by one.

42:03
Yeah, perfect.

42:04
And so, yeah, let's stop it there, right.

42:06
So, so go away, do a bit of digestion of that.

42:09
And this again, right.

42:11
We've got until next Wednesday, but I think from Friday people are gonna start disappearing.

42:16
And so this time is really good to just get you up to need.

42:20
And I think you'll be able to start to do a little bit of a deep dive on, you know, the highest priority sort of ones like the the, the sign up stuff.

42:28
Yeah, my plan is to get all the access sorted out, do a little bit of like a deployment and see whether the changes are playing there or not.

42:37
So in the holidays, I'll digest all the code and Yep, start the newer, I'll start the RMA fresh.

42:43
Yep, Yep.

42:44
That's yeah, absolutely fine.

42:46
So, yeah, and then I think we can probably start doing some deeper dives on the individual solutions.

42:54
Like I want to talk you and me and Pradeep about with qualification integrity, we put in that ARN solution, ask for a reference number, right?

43:04
Just a randomly generated number that we send out to people.

43:09
The portal in the future is all going to be invitation only, right?

43:13
So you won't be able to go to our new portal and just go, I just want to sign up.

43:18
You could probably click on the sign up button, right?

43:20
But you've gotta have a challenge question that we've provided to you and that is basically this reference number.

43:28
And so I wanted, but what we implemented for qualification integrity probably isn't the overall model that we want for the entire portal.

43:36
So as you start getting into sign up for RMA, I want us to also go and have a look at how can we uplift the the ASQUA reference number solution to make it consistent across everything we're gonna do moving forward.

43:49
But that's really the main focus, right?

43:51
Just get yourself up to speed, get your knowledge back up, but but sort of just target that sign in sign up kind of piece of RMA to start with.

44:01
Yeah, Good.

44:03
Interesting, Jamie, very interesting.

44:05
Yeah, I'm going to love this.

44:07
Yeah.

44:08
And yeah.

44:08
But mate, there is so much this, those slides that I showed you was to to say to people like there is so much work to get done, right.

44:16
And we're a pretty small team.

44:18
It's like we've got to be really, really smart and efficient if we're going to get it done.

44:22
But yeah, they're already starting to sort of think maybe June 2027, they're not going to have 100% of the work done.

44:29
So they're already starting to talk about how it'll extend after that as well.

44:33
So yeah, I think there's, there's plenty for us to sort of go on with then.

44:37
Yeah.

44:38
So I I don't know because I just in a request I see, but if you have some contact, you can let me know because you know this laptop is not with the spec issue.

44:49
This laptop is really good, but the issue is with their blocking, right?

44:54
Yep.

44:54
All if I want to look in a Microsoft and architecture and I want to go and look some other documents, most of the teams are blocked.

45:02
So what I want to do is I want to email that link to my personal computer, then I want to get it from there.

45:08
You know, it's like a time diversity.

45:10
Yeah.

45:11
Is there anything we can get in a VM?

45:13
I don't want to connect to any environment of this Asqua.

45:17
I don't want anything to this Asqua related, just a VM.

45:21
I need to start from my laptop machine.

45:25
It's like my personal machine.

45:26
Yeah, yeah, yeah.

45:27
So I will go and do my research there.

45:29
I just want to copy and paste the test text to here, that's it.

45:34
If I want to read or if there is a small code is given because in the GitHub they give lot more thing.

45:41
But if you go to that author who did that one, you have a separate block.

45:45
In that block, I can't read much.

45:47
You know, it's blocked.

45:48
That's it.

45:49
Yeah.

45:49
And are you just getting like the page that pops up that says this one's blocked and and then there's like a reclassify this URL.

45:58
Do do you get that there's a no no as well?

46:01
No, it won't.

46:02
Doesn't allow me.

46:03
Yeah, cool, 'cause I've had some as well, right?

46:06
Like really obvious ones you should be able to get to.

46:09
And it's weird, sometimes I've gone back to them a second time 5 minutes later and it's let me in and others it just won't do it.

46:16
So that we absolutely have VMS and I think, I think they're less blocked than that.

46:26
Let me think about the best person to talk to Yeah, I don't want to connect to Ask One Net at all.

46:33
I just need in a personal VM which has an Internet thing, but I need to open it from Ask One.

46:39
Yeah.

46:40
And I so so grant that we keep talking about who's not here anymore.

46:44
He was our duo guy that could go and find this information and get the right people and he'd take it as a back door kind of thing.

46:50
But he's not there anymore, right.

46:52
So leave it with me.

46:56
I will add that to my list and I'll go and have a chat to find out.

46:59
But the the only reason I'm humming and R ING there's two reasons.

47:02
One is the VM that I got they charge us for, which wasn't prohibitive either.

47:08
I don't use mine right.

47:09
So I'm happy for you to take mine over and then there's no difference in charge to ASPA.

47:14
But I just don't know if it's unrestricted enough for you to get access to what you want right.

47:18
So I just want to make sure that we cover those off before we do yeah before we give you 1.

47:23
I have no, no problem with you having one.

47:24
So.

47:25
So if this is the way to solve the problem, then we'll get you one.

47:28
It would be, it would be so easy because with the latest DAA and you know, with the GitHub and which, Yeah, because it's most of The thing is already done.

47:37
Yeah, Yeah.

47:38
So I just want to take what we we need for ASCO and we need to modify it.

47:43
But you know, I want to play around juggle between two machines now.

47:47
Yep, Yep.

47:49
No, I, I, we can absolutely make this happen, right?

47:52
It's just I'll add it to my list and I'll go and do a little bit of investigation and get us a name to go and talk to.

47:58
If you want, I can share the architecture, how we did that for the PMC, how they are giving us with the full access.

48:06
Yep.

48:06
If you want, I can send the email.

48:07
Separate architecture, what we built for that.

48:10
Yeah.

48:10
OK, yeah, let me try and get a name and then maybe even if we just have a chat with someone to find out what the best way to achieve what we need is.

48:18
Yeah, happy to progress that.

48:20
Yeah, but that architecture is going to confuse others.

48:22
But simple word is personal machine from the ASCO laptop as a VM.

48:27
That's it.

48:28
Yeah, exactly.

48:29
Yeah.

48:29
Yeah.

48:30
OK.

48:31
Yeah.

48:31
I don't know if it'll go that far, but I'm sure there's an unlocked one that, you know, gives you a much better access to the Internet.

48:37
I don't want to harden people think so much on us.

48:41
If it is possible, we will do it.

48:43
Otherwise it's not an issue at all.

48:45
Yep, Yep.

48:46
Cool.

48:46
Right.

48:47
I'll add it to my list and I'll I'll give you an update.

48:50
Thank you.

48:51
Perfect.

48:51
Thank you, Jamie.

48:53
Thank you.

48:53
Bye.

48:54
Bye.