## Slide 1: Digital Transformation Program Decommissioning Strategy Walkthrough
11 November 2024
Notes: Title slide

## Slide 2
Decommissioning Approach
To maximise benefits realisation and realise cost-savings, the Program will need to implement an extensive decommissioning approach for redundant legacy systems, applications, platforms, and infrastructure. To ensure a successful decommissioning outcome, each step needs to be executed in a systematic way. As part of the Digital Transformation Program’s Digital Roadmap, the fourth tranche of work has been allocated of legacy system decommissioning or deprecation. The outcome of this tranche of work is the
‘removal or deprecation of legacy systems to rationalise ICT cost and storage and allow greater flexibility in operations through removing highly coupled and complex systems.’
This work comprises of four high-level deliverables:
Decommission legacy core business systems (asqanet) and its subsequent elements as new functionality is built into ARMS
Decommission independent systems and databases
Rationalise or remove software and web-based applications needed for Legacy Systems as they become redundant
Transition from on-premise servers hosted by DEWR and Education Services Australia.

## Slide 3
Decommissioning Principles and Considerations
  Consider decommissioning as part of Epic prioritisation
  Prioritise new national register (e.g. TGA) integration
  Avoid data migration of decommissioned module data into ARMS
  Transfer asqanet data to the Modern Data Warehouse
  Visualise data from the Modern Data Warehouse
  Cancel licenses and decommission infrastructure as quickly as possible
  Consider register replacement as part of Epics
  Early change management communication

## Slide 4: Module Decommissioning Process
Integrity Stage 1&2 as an example:
  Disable and/or remove portals and functions
  Allow processing to complete on all in flight asqanet Case records
  Make asqanet module data read-only
  Build integration between ARMS and asqanet if required. e.g. Referrals for other teams (Compliance Monitoring etc.)
  Visualise legacy asqanet data into ARMS
  File documents/records in SharePoint/CastlePoint EDRMS
  People leaders support pack developed to support the change management process

## Slide 5
Current State
Provider Registration Management portal
Stakeholder Complaint portal

## Slide 6
Increment (PI) Decommissioning - Integrity
Provider Registration Management portal
Stakeholder Complaint portal

## Slide 7
Transition State 1
Reg Mgmt portal
Next Gen Portal

## Slide 8
Transition State 2
Reg Mgmt portal
Next Gen Portal

## Slide 9
Future State
ASQA’s Next Gen Portal